# Project Planning Phase

| Date | 15th Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24343 |
| Project Name | Streamlining Ticket Assignment for Efficient Support Operations |
| Maximum Marks | 5 Marks |

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete, usually in the form of the Fibonacci series.

Sprint 1: (3 Days)

| Day | Work |
| --- | --- |
| Day 1 | Create New Users, Create Support Groups |
| Day 2 | Assign Users to Groups, Assign Roles to Groups |
| Day 3 | Create Operations Related Table, Add Issue Field Choices |

Sprint 2: (3 Days)

| Day | Work |
| --- | --- |
| Day 1 | Create ACLs for Table and Fields, Assign Required Roles |
| Day 2 | Create Flow for Certificates, Create Flow for Platform |
| Day 3 | Test and Activate Flows |

Total Story Points Sprint 1 = 12

Sprint 2 = 10

Total Story Points = 12 + 10 = 22

Velocity = Total Story Points Completed / Number of Sprints Velocity = 22 / 2 = 11 (Story Points per Sprint)